PROJECT SPECIFICATION

Substance of Concern (SoC) Identification & Analysis (PoC)

bluesign technologies ag  •  EY Collaboration

Version 1.0  •  March 2026  •  CONFIDENTIAL

# 1. Project Overview

This document defines the scope, objectives, technical architecture, and delivery expectations for the collaboration between bluesign technologies ag and Ernst & Young (EY). This project aims to develop a data-driven analytical solution to identify Substances of Concern (SoC) within bluesign-certified chemical products, based on predefined regulatory and hazard criteria..

| Project Title | Substance of Concern (SoC) Identification & Analysis (PoC) |
| --- | --- |
| Client / Initiator | bluesign technologies ag (an SGS Company) |
| Partner | Ernst & Young (EY) |
| Scope | Proof of Concept (PoC) |
| Target Timeline | PoC: 2–3 weeks; first results within 2 weeks of kick-off |
| Document Status | Draft for Review |

# 2. Project Team

The following individuals are assigned to the project for the initial PoC and pilot phases:

| Name | Role / Title | Organisation |
| --- | --- | --- |
| Michal Sabo | Project Lead | bluesign technologies ag (TSE/CSE) |
| Truc Nguyen | Technical Expert | bluesign Academy (BSA) |
| Nicolas Vandewege | Software specialist | bluesign technologies ag |
| Joanna Feduniewicz | IT BA | Bluesign technologies ag |
| Leonardus Smits | IT consultant | Bluesign technologies ag |
| EY – Ernst & Young (team to be confirmed by EY) |  |  |
| Esther van Laarhoven-Smits | EY Project Lead (proposed) | Ernst & Young |
| Michał Brandstatter | Technical Lead (proposed) | EY Global Delivery Service, Poland |
| TBD | Further team members | Ernst & Young |

# 3. Background & Problem Statement

Global regulatory frameworks — including REACH (Registration, Evaluation, Authorisation and Restriction of Chemicals), ESPR (Ecodesign for Sustainable Products Regulation), and CSRD (Corporate Sustainability Reporting Directive) — impose increasingly stringent requirements on the identification and reporting of Substances of Concern (SoC) present in manufactured goods.

The textile and chemical industry currently lacks the granular, verified, product-level data necessary to meet these obligations. bluesign holds a strategically valuable and unique data asset that addresses this gap directly.

bluesign operates two core data systems:

- Bluesign Substance Navigator: A database of approximately 70,000 chemical substances, each with regulatory listings, physical properties, toxicological data, and GHS classification.

- Bluesign Tool: A chemical product assessment platform containing approximately 42,000 assessed chemical products, of which 30,000 are certified for use in the textile industry. Each product entry includes its full composition, with substance-level identifiers (name, CAS number, bluesign ID) and concentration data.

By mining and cross-referencing these two datasets, bluesign is positioned to deliver first-of-its-kind, verified SoC visibility at product and supply chain level.

# 4. Project Objectives

## 4.1 Primary Objective

Develop a data-driven system capable of identifying Substances of Concern (SoC) in certified chemical products by cross-referencing with SoC criteria defined in the Substance Navigator.

## 4.2 Secondary Objectives

- Enable structured data exploration and filtering of chemical product and substance data

- Generate statistical analyses and rankings of SoC prevalence

- Produce exportable compliance reports (PDF/Excel)

- Establish a scalable data and logic foundation for potential future AI-enabled use cases.

# 5. Definition: Substances of Concern (SoC)

For the purposes of this project, Substances of Concern are defined across four categories:

| Category | Description | Examples |
| --- | --- | --- |
| Persistent Organic Pollutants (POPs) | Substances that persist in the environment, bioaccumulate, and have adverse effects | PFAS, flame retardants |
| Substances of Very High Concern (SVHCs) | Substances meeting REACH SVHC criteria, including CMR properties | Carcinogens, mutagens, respiratory sensitisers, APEOs, cyclic siloxanes |
| Chronic Health / Environmental Hazards (Annex 6 of REACH) | Substances with long-term health or environmental impact, expressed via GHS H-statements | Various hazard classes per GHS/CLP |
| Substances Negatively Impacting Recycling | Substances that impair recyclability of textile end-products | Not yet fully defined; will be excluded from the project scope and incorporated once the criteria are established. |

Identification criteria are drawn from the Substance Navigator and include: SVHC listing, POPs listing, and specific hazard classes expressed as GHS H-statements.

# 6. Technical Architecture & AI Design

## 6.1 System Architecture

The PoC solution will be based on a structured data processing and analytics architecture, without the use of AI agents.

The system will include the following components:

Data Layer

- Data will be provided via controlled data export (Excel/CSV) files from: bluesign Substance Navigator and bluesign TOOL

- No direct database connection is required in the PoC phase

- Data model will be standardized to support consistent analysis

Data Processing & Logic Layer

- Predefined logic will be applied to:

- Identify SoCs based on Navigator

- Match substance using CAS number and standardized identifiers

- Calculate concentration and compare against configurable thresholds

- All logic will be transparent, rule-based, and reproducible.

Analytics & Visualization Layer

- Implementation using Power BI

- Key capabilities:

- Filtering (hazard category/class, SoC Type, Product Type/Category, Supplier, ect.)

- Aggregation and Ranking

- Visual dashboards and KPI indicators

Reporting

- Export functionality:

- Excel  (CSV)

- PDF export

- :

## 6.2 Privacy & Data Isolation Requirements

- 100% data isolation: in the PoC and pilot phases, only bluesign shall have access to the underlying data.

- No cross-supplier data visibility or aggregation in the MVP.

- The solution must operate within a closed and controlled environment. No data shall be transmitted to external systems without explicit written agreement and data processing documentation.

- The engagement must comply with applicable data protection regulations, including the EU GDPR and the Swiss revDSG.

# 7. Project Scope

## 7.1 In Scope

- Development of a POC analytical solution based on structured data

- Data integration from Substance Navigator and bluesign TOOL (via data extract)

- Implementation of SoC identification logic based on defined criteria.

- Development of Power BI dashboard for analysis and visualization.

- Delivery of key analytical outputs (as defined in Chapter 8).

## 7.2 Out of Scope (MVP Phase)

- Retrieval or listing of substances that do not fulfil the SoC criteria.

- Substances negatively impacting recycling (criteria not yet defined; see Chapter 5).

- External-facing customer portal or API.

- Commercial licensing or subscription infrastructure.

- Cross-supplier aggregation or benchmarking.

- Integration with SGS systems outside the bluesign environment.

# 8. Sample Analytical Queries & Deliverables

The system shall be capable of answering the following representative queries upon completion of the PoC:

- SoC threshold analysis: The system enable users to identify all certified chemical products containing SOC above a dynamically configurable threshold (e.g. 0.01%, 0.1%)

- Hazard based analysis: The system shall show the percentage of SOC by hazard classification.

- SoC inventory overview: The system shall provide: the total number of distinct SoCs present across all certified chemical products and a list identified SoCs with the ability to filer and explore their occurrence/reason for inclusion based on hazard categories/class

- Category-level risk identification: The system enable users to identify chemical product categories/sub-categories with the highest likelihood of containing SoCs (e.g. % product with category XYZ containing SOCs)

- Cooperative analysis: the system shall rank chemical product categories and sub-categories based on SoC prevalence, with percentage indicators per category.

- Supplier-specific analysis: The system shall allow users to select a specific supplier, view all associated products containing SOCs, identify the specific SOC detected in each product.

- Regulation-specific filtering: The system shall provide products containing SOCs under REACH SVHC and POPs.

- Top SOC substances: The system shall provide which SOCs appear most frequently across certified products.

- Top Suppliers: The system shall provide which suppliers have the highest proportion of products containing SOCs

- Gap analysis: The system shall provide the number of certified products which need further data for evaluation of SOC

# 9. Proposed Delivery Timeline

| Phase 1 – Joint Design Workshop | Week 1: Alignment on data access, architecture, security requirements, and success criteria. |
| --- | --- |
| Phase 2 – PoC on Sample Dataset | Weeks 2–3: First working results on representative data subset. Initial agent training. |
| Phase 3 – Pilot | TBD following PoC review and sign-off. |
| First Results Target | Within 2 weeks of project kick-off. |

Note: The 2-week timeline for first results is considered ambitious. EY is requested to confirm feasibility and flag any dependencies (data access, environment setup) at the earliest opportunity.

# 10. Contractual & Commercial Considerations

bluesign technologies ag has been formally onboarded as an EY client. As confirmed by EY (Esther van Laarhoven-Smits, March 2026), the client setup is fully completed, and the engagement can proceed via the standard EY process. There is no requirement to route the contract through the existing SGS framework.

EY has indicated that a formal proposal will be shared shortly (already done). Ahead of this, Michał Brandstatter (EY Global Delivery Service) will follow up with technical clarification questions (in process).

The following contractual items remain to be addressed prior to project commencement:

- Review and sign-off of the EY proposal and contract once received.

- Explicit identification of all EY entities involved — including EY’s Global Delivery Service (Poland) — with contractual coverage for each.

- Data Processing Agreement (DPA) covering the handling of bluesign Tool and Substance Navigator data.

- Written confirmation of the infrastructure used, and assurance that no bluesign data is shared with any third-party systems without explicit approval..

- Confirmation of compliance with GDPR, Swiss revDSG, and SGS internal AI and data governance policies.

# 11. Open Questions & Preconditions

The following items must be resolved before formal project approval and commencement:

- Data Security Due Diligence: A formal data security questionnaire (prepared by bluesign TSE/CSE) has to be completed and returned by EY prior to any data sharing.

- Infrastructure and hosting Transparency: EY shall disclosure the cloud infrastructure and hosting environment used, including the geographic location of data processing and whether any US headquartered providers are involved..

- Project Governance: The project team and roles must be formally confirmed by all parties (see Chapter 2). IT capacity shall be guaranteed by the bluesign Management.

- Contract Review: Legal review of the EY proposal and contract by bluesign/SGS legal team.

- Data Access Protocol: Formal definition of which data fields will be made accessible, in what format, and under what conditions.

# 12. Approvals & Next Steps

This specification requires review and sign-off by the relevant stakeholders at bluesign and SGS before the project may proceed. Proposed next steps:

- Distribute this specification to bluesign management and relevant department leads for review.

- Receive EY’s completed data security questionnaire responses.

- Legal review of the EY contract proposal.

- Formally confirm project governance structure, team, and lead.

- Schedule Joint Design Workshop (Phase 1) upon fulfilment of the above preconditions.

Prepared by: Michal Sabo  |  bluesign technologies ag, TSE/CSE  |  Michal_Sabo@bluesign.com

Document Version 1.0 • March 2026 • CONFIDENTIAL – For Internal Review